# Phase 1: Core Recipes + AI Extraction

**Dates:** October 2025 – February 2026

**Status:** ✅ Complete

> **Note:** This is a retroactive consolidation of multiple handoff documents into the standard phase template. Not all sessions from this phase had handoff docs, so there are gaps — particularly around grocery system implementation, web extraction work, and intermediate extraction pipeline sessions. Treat this as reference, not a complete record.

>

> Overlaps chronologically with Phase 2 (Social + Meals + Shared Spaces). Phase 1 focused on recipe/pantry/grocery infrastructure while Phase 2 focused on social features. Some Phase 1 work (Haiku testing, gold standards) continued into early 2026.

---

## Goals

Build the core recipe and kitchen infrastructure for Frigo:

1. **Recipe extraction pipeline** — Photo-to-recipe transcription using Claude Vision API, enabling users to add recipes from cookbook photos without manual typing

2. **Pantry system** — Reorganized ingredient taxonomy, inline editing UX, smart storage management

3. **Grocery system** — Multiple grocery lists with recipe-linked items, regular items, store management

4. **Web extraction** — Add recipes from URLs via Edge Function scraping

5. **Gold standard verification** — Benchmarking system to measure and improve extraction accuracy

**Success metrics achieved:**

- 483 recipes extracted from cookbook photos

- 94% accuracy on gold standard comparison

- $0.11/image extraction cost, 96% success rate

- 412 ingredients categorized in taxonomy

- 16 manually verified gold standard recipes

---

## Decisions Log

| Decision | Rationale | Date | Origin |

|----------|-----------|------|--------|

| Three-pass extraction architecture | Separate passes for (1) initial scan/title detection, (2) detailed ingredient+instruction extraction, (3) verification/reconciliation. Improves accuracy by letting each pass focus on one job. | ~Nov 2025 | Planning |

| Haiku as default, Sonnet for reconciliation | Haiku 4.5 tested for cost reduction (~92% cheaper). Variable accuracy — Sonnet remains primary for reconciliation pass. Tradeoff: cost vs accuracy acceptable for most recipes. | ~Jan 2026 | Planning |

| Gold standard approach (16 verified recipes) | Manually verified 16 Plenty cookbook recipes as benchmarks. Enables objective accuracy measurement across extraction pipeline changes. | Jan 2026 | Planning |

| Pantry taxonomy: 4 families, 25+ types | Consolidated from 6→4 families (Produce, Proteins, Dairy, Pantry). Expanded from 11→25+ types for better granularity. 412 ingredients categorized. | Oct 2025 | Planning |

| Baking stays as one category | Tom specifically reverted a proposed split of Baking into Grains/Flours, Sweeteners, Baking Additives. Flour is functionally different from rice/pasta; grouping flour/sugar/baking supplies together makes practical sense. | Oct 2025 | Planning |

| Plant-Based Proteins as new type | Tofu, tempeh, seitan needed a home. Added under Proteins family. | Oct 2025 | Planning |

| Scroll pickers over +/- buttons | Tom concerned about "fat finger" issues on mobile. Scroll pickers eliminate this for quantity, storage, and expiration editing. | Oct 2025 | Planning |

| Same layout for expiring items | Tom wanted consistency — expiring items use same PantryItemRow component, just styled with warning colors. No special compact view. | Oct 2025 | Planning |

| Remainder prompts on partial moves | When moving partial quantity between storage locations, must ask about remainder (keep/used/discarded). | Oct 2025 | Planning |

| Centralized AI provider for extraction | App's API key, not user's. Ensures consistent quality, easier prompt optimization, predictable costs (~$0.03–0.11/recipe). | ~Nov 2025 | Planning |

| Test mode for gold standard protection | Extraction function has built-in test_mode flag — saves results to `test_results` field instead of overwriting `extracted_data`. Enables safe iteration. | Jan 2026 | Planning |

---

## Progress

### October 30, 2025 — Pantry UI Redesign (Planning + DB Migration)

**Source:** `HANDOFF_PANTRY_UI_REDESIGN.md`

**What was done:** Complete planning session for pantry redesign. Designed hybrid interaction pattern (single-line items with smart tappable zones), defined full ingredient taxonomy (4 families, 25+ types, 412 ingredients), created icon mappings, designed storage change flow with scroll pickers and remainder prompts. Database migration completed — all 412 ingredients categorized, families consolidated 6→4, types expanded 11→25+.

**Artifacts produced:** SQL migration scripts (`01_audit_ingredients.sql`, `02_migrate_ingredient_types.sql`, `03_add_missing_ingredients.sql`), wireframe docs, taxonomy reference, implementation checklist, component hierarchy doc.

**Status at end:** DB migration complete. Application code (components, screen integration) not yet started. Planning artifacts handed off for implementation.

### ~November 2025 — Recipe Extraction Pipeline

**Source:** `RECIPE_EXTRACTION_MASTER_DOC.md` (spec), `FRIGO_PROJECT_STATUS_28FEB26.md` (summary)

**What was done:** Built three-pass extraction pipeline using Claude Vision API. Deployed as Supabase Edge Function (`extract-recipe-three-pass`). Extracted 483 recipes from cookbook photos (primarily Ottolenghi, Molly Baz, Carla Lalli Music). Also built web URL extraction via `scrape-recipe` Edge Function.

**Note:** No detailed handoff doc exists for the extraction implementation sessions. The `RECIPE_EXTRACTION_MASTER_DOC.md` is the spec document (dated Nov 10, 2025) and remains in project knowledge as the active reference for extraction work.

**Metrics:** 94% accuracy, $0.11/image cost, 96% success rate.

### [Gap] — Grocery System Implementation

**Source:** `FRIGO_PROJECT_STATUS_28FEB26.md` (summary only)

**What was built:** Multiple grocery lists with items linked to recipes, regular items (recurring purchases), store management with aisle organization. No handoff doc exists for these sessions.

### [Gap] — Pantry UI Component Implementation

**Source:** Inferred from project files existing (PantryItemRow.tsx, CategoryHeader.tsx, inline pickers, etc.)

**What was built:** The pantry components planned in the Oct 30 session were implemented in subsequent sessions. No handoff docs for the implementation work.

### January 22, 2026 — Gold Standard Setup for Haiku Accuracy Testing

**Source:** `HANDOFF_HAIKU_EXTRACTION_TESTING.md`

**What was done:** Created and verified 16 gold standard recipes from the Plenty cookbook (Ottolenghi). All recipes manually verified for correct ingredient order, group structure, section labels, ingredient text, instructions, and page numbers. ~250+ ingredients and ~80+ instruction steps across the 16 recipes. 7 recipes have named sections (2–3 groups each), 9 have single groups.

Built testing infrastructure: test mode in extraction function (saves to `test_results` field, protects gold standards), comparison SQL queries, verification table schema.

**Status at end:** Gold standards complete and verified in DB. Ready for Haiku 4.5 test runs. Testing plan documented with step-by-step instructions.

### January 2026 — Comparison Query Development

**Source:** `COMPARISON_QUERIES.md`

**What was done:** Created 4 SQL queries for comparing extraction results to gold standards: (1) summary comparison with simple scoring, (2) detailed ingredient comparison (line-by-line text, quantity, grouping), (3) detailed instruction comparison with similarity scoring, (4) aggregate accuracy metrics across all recipes. Queries use `source_metadata` to link extractions back to gold standard recipe IDs.

---

## Deferred Items

| Item | Type | Origin | Notes |

|------|------|--------|-------|

| Extraction pipeline upgrade to v10+ | 🚀 | Phase 1 | **Resolved** — Addressed in Phase 3A (extract-recipe-v10-2 deployed Feb 25, 2026) |

| Gold standard expansion beyond Plenty | 💡 | Jan 2026 | **Still open** — Lives in DEFERRED_WORK.md. Only 16 recipes from one cookbook; broader coverage would improve benchmarking. |

---

## Files Changed (cumulative)

**Note:** This list is incomplete — only sessions with handoff docs have documented file changes.

**New files (documented):**

- `constants/pantry.ts` — Icon mappings, helper constants for pantry taxonomy

- `lib/utils/pantryHelpers.ts` — Grouping logic, expiration calculations

- `components/pantry/PantryItemRow.tsx` — Core inline-editing pantry item component

- `components/pantry/InlineQuantityPicker.tsx` — Scroll picker for quantity

- `components/pantry/InlineStoragePicker.tsx` — Scroll picker for storage location

- `components/pantry/InlineExpirationPicker.tsx` — Dual scroll picker for expiration

- `components/pantry/StorageChangePrompt.tsx` — Smart prompts for storage moves

- `components/pantry/RemainderPrompt.tsx` — Disposition prompt for partial quantity moves

- `components/pantry/CategoryHeader.tsx` — Collapsible section headers with type breakdowns

- SQL migration scripts (audit, migrate types, add missing ingredients)

**Modified files (documented):**

- `PantryScreen.tsx` — Integrated new grouping, inline editing, section rendering

- `lib/services/pantryService.ts` — Updated for taxonomy changes

**DB/Supabase:**

- `ingredients` table — 412 ingredients recategorized (family consolidated 6→4, types expanded 11→25+)

- `recipe_extraction_queue` table — `test_results` JSONB field for gold standard testing

- `recipe_extraction_verification` table — Detailed verification logs

- `extract-recipe-three-pass` Edge Function — Three-pass extraction pipeline

- `scrape-recipe` Edge Function — Web URL recipe extraction

---

## Active Reference Docs

- `RECIPE_EXTRACTION_MASTER_DOC.md` — Remains in project knowledge as the active spec for extraction pipeline work. Contains full technical architecture, database schema, prompt design, and implementation details.