# Phase 3: Nutrition + Smart Recipe Browse

**Dates:** February 2 – February 26, 2026

**Status:** ✅ Complete

> **Note:** This is a retroactive consolidation. Phase 3 is the most complex completed phase — it includes a 6-session subproject, two UI phases, a 4-session recipe browse overhaul, and a data seeding session. Organized by sub-phase below.

>

> All deferred items from this phase have been reconciled into DEFERRED_WORK.md under sections "From: Nutrition Data Foundation" (N1–N9), "From: Phase 3A Smart Recipe Browse" (NG1–NG6), "From: SVG Icon Integration" (I1–I9), "From: Data Seeding Session" (B1–B21, D1–D3).

---

## Goals

Build the analytics data layer and transform recipe browsing into a rich discovery experience:

1. **Nutrition Data Foundation** — Parse, match, and compute nutrition for all 492 recipes. Build permanent services (not throwaway scripts) that plug into the extraction pipeline for future recipes.

2. **Nutrition UI** — Surface nutrition data and dietary flags in the recipe detail view and on feed posts.

3. **Smart Recipe Browse (3A)** — Overhaul RecipeListScreen with AI-classified recipe attributes, expandable cards, browse modes, sorting, and filtering.

4. **Data Seeding** — Generate realistic test data (17 users, full year of cooking history) for Phase 4 stats dashboard development.

**Core principle established:** Store raw facts, compute derived values. Never bake nutrition into stored columns — keep the calculation layer swappable.

---

## Decisions Log

| Decision | Rationale | Date | Origin |

|----------|-----------|------|--------|

| Store raw, compute derived (nutrition) | If USDA data changes or a better source emerges, update reference layer and everything recalculates. No migration needed. Swappable data sources, no baked-in calculations. | Feb 13 | Planning |

| Materialized view for nutrition | Fast reads for UI. Manual refresh acceptable for recipe-level data that changes infrequently. `recipe_nutrition_computed` view. | Feb 13 | Planning |

| USDA FoodData Central, batch download | Free, authoritative, no rate limits. Wiped existing 68 nutrition records of unknown provenance and re-sourced for consistency. | Feb 13 | Planning |

| Transparency over false precision | Confidence scores on every calculation. Quality labels per recipe (high confidence / good estimate / rough estimate / incomplete). Error bars welcome. | Feb 13 | Planning |

| Permanent services, not throwaway scripts | Everything built plugs into extraction pipeline for future recipes. Same as extraction project approach. | Feb 13 | Planning |

| Subproject model for data foundation | Reduced context, focused scope, clear completion criteria. 6 sessions in dedicated Claude project. | Feb 13 | Planning |

| Haiku for recipe classification (3A) | Haiku picks heroes by physical presence in dish (what you see). Sonnet picks by conceptual distinctiveness. For browsing, physical presence wins. Cost: $1.66 for 475 recipes. | Feb 24 | Planning |

| Client-side filtering with service abstraction | Fetch all recipe data on load, filter/sort in memory. Filter logic in service allows future server-side migration when recipe count exceeds ~1000. | Feb 24 | Planning |

| Protein type NOT stored as AI tag | Derivable from `ingredients.family` / `ingredient_type`. No need to duplicate. | Feb 24 | Planning |

| Seasonality NOT stored | Location-dependent, needs contextual computation. Can't tag statically. | Feb 24 | Planning |

| cooking_concept as free text | 78 unique concepts emerged from backfill — too many for an enum. Group dynamically in UI. | Feb 25 | Execution |

| Dual icon system (pantry) | Emoji fallback + SVG component mappings side by side. Gradual migration path — screens can adopt SVGs incrementally. | Feb 26 | Execution |

---

## Progress

### Sub-phase 1: Nutrition Data Foundation (Feb 2–19, 6 sessions)

A dedicated subproject ("Frigo - App Subproject - Nutrition and Stats Data Foundation") run in a separate Claude project with focused context.

**Planning session (Feb 13):**

**Source:** `NUTRITION_STATS_SESSION_SUMMARY_13FEB26.md`, `NUTRITION_STATS_FULL_ROADMAP.md`

Ran 14 diagnostic queries against production DB. Key discovery: 465 of 492 recipes had only JSONB ingredient data — no structured `recipe_ingredients` rows. Analyzed 5,131 ingredient rows across 4 cookbooks: 298 quantity formats, 130+ unit types. 88% of quantities are easy to parse, 12% need special handling, 18% have embedded gram/ml weights from Ottolenghi books (free high-accuracy data).

Designed three-layer architecture (Raw → Reference → Calculation → Cache). Established confidence scoring system (0.95 for chef-embedded gram weights down to 0.0 for "to taste"). Created subproject with 15+ files.

**Session-by-session execution (from PROJECT_STATUS):**

| Session | What |

|---------|------|

| 1 | Architecture design, diagnostic queries, discovered 465/492 recipes missing structured ingredient linkage |

| 2 | Built quantity normalizer, unit normalizer, ingredient name cleaner |

| 3 | Ingredient matching pipeline — 90.8% match rate (4,833 of 5,322 rows) |

| 4 | Gram estimation with USDA weight data, ingredient role handling |

| 5 | Materialized view, dietary flags, quality labels |

| 6 | Data quality fixes, validation, documentation |

**Result:** `recipe_nutrition_computed` materialized view with per-recipe macros, 8 dietary flags (vegan, vegetarian, GF, dairy-free, nut-free, shellfish-free, soy-free, egg-free), and quality labels. `recipe_ingredient_nutrition` view for per-ingredient breakdown. Refreshable via `SELECT refresh_recipe_nutrition()`.

### Sub-phase 2: Nutrition UI Phase 1 — Recipe Panel (Feb 19–20)

**Source:** `FRIGO_PROJECT_STATUS_28FEB26.md`

Built `RecipeNutritionPanel` component — collapsed/expandable on RecipeDetailScreen. Shows per-serving macro summary, dietary badge row, quality indicator, and per-ingredient contribution list from `recipe_ingredient_nutrition` view.

**Files created:** `RecipeNutritionPanel.tsx`, `nutritionService.ts`

### Sub-phase 3: Nutrition UI Phase 2 — Dietary Badges (Feb 20–21)

**Source:** `FRIGO_PROJECT_STATUS_28FEB26.md`

Built `DietaryBadgeRow` as a reusable component. Integrated on PostCard and MealPostCard. Added `nutritionService.getRecipeNutritionBatch()` for efficient batch fetching in feed contexts.

**Files created:** `DietaryBadgeRow.tsx`

**Files modified:** `PostCard.tsx`, `MealPostCard.tsx`, `nutritionService.ts`

### Sub-phase 4: Smart Recipe Browse — Phase 3A (Feb 24–26, 4 sessions)

**Source:** `PHASE_3A_SMART_RECIPE_BROWSE.md` (scope), `FRIGO_PROJECT_STATUS_28FEB26.md` (execution summary)

**Session 1: Database + AI Backfill (Feb 24)**

DB migration added to `recipes`: `hero_ingredients` (text[]), `vibe_tags` (text[]), `serving_temp`, `course_type`, `make_ahead_score` (int). Added to `recipe_ingredients`: `ingredient_classification`, `flavor_tags` (text[]).

Haiku backfill classified 475 recipes. Cost: $1.66. Course distribution: main 182, side 142, appetizer 63, condiment 42, dessert 23, breakfast 17, snack 6.

**Session 2: UI Implementation (Feb 25, via Claude Code)**

Created `recipeHistoryService.ts` (getCookingHistory, getFriendsCookingInfo). Overhauled RecipeListScreen with expandable cards (collapsed: title, chef·book, hero pills, stats line, dietary badges, thumbnail; expanded: description, macros, vibe tags, cooking history, friends). Added 3 browse modes (All / Cook Again with smart sections / Try New with book dropdown), 8 sort options, quick filter chips, restructured FilterDrawer.

**Session 3: Extraction Pipeline + Data Quality (Feb 25)**

Deployed `extract-recipe-v10-2` with all Phase 3A fields. Added `cooking_concept` column + backfilled 475 recipes (78 unique concepts, $0.036). Fixed vegetarian regex false negatives in materialized view. Ran cuisine types consolidation SQL. Updated `recipeService.ts` with save logic for new fields.

**Session 4: SVG Icon Integration (Feb 26, via Claude Code)**

Created 60 new SVG components across 4 groups: recipe screen (17), vibe tags + chef (8), pantry (35 — all 28 ingredient types, 4 families, 3 storage locations, stock badges, empty state), grocery (cart icon, family grouping reuses pantry icons). Refactored `QuickFilter` interface from `icon: string` to `IconComponent`. Expanded `constants/pantry.ts` with component-based icon mappings alongside emoji fallbacks.

### Sub-phase 5: Data Seeding (Feb 26)

**Source:** `HANDOFF_DATA_SEEDING_PHASE4_READY_26FEB26.md`

Created 17 test users with realistic social relationships (couples, families, friend groups). Tom's wife Mary, friends (Friedmans, Marshalls, Baldinelli, Aces, Sheppard, Grosses), kids, and 3 dogs.

**Data totals:** 1,740 posts, 285 meals, 1,455 dishes, 1,072 meal participants, 3,860 chef's kisses, 244 follows, 371 cooking partners. Full year of history (Feb 2025 → Feb 2026).

**Tom & Mary patterns:** ~4 meals/week, cook together 50%, Mary solo 30%, Tom solo 20%. ~38% shared with friends. 70% rated 5 stars. Cookbook distribution: CTB 40%, Plenty 30%, Simple 20%, TSSG 10%.

**Bug fixes this session:** "Text strings must be rendered" — PostCard/MealPostCard `commentCount ?? 0` pattern (3 locations). UserAvatar emoji regex — added `\uFE0F` for ZWJ sequences. UI tweaks: emoji sizing, subscriber badge removal from likes, avatar spacing, title above photo. DB: expanded `cooking_method` constraint (added roast, grill, sauté, braise, fry, steam).

---

## Deferred Items

All deferred items from this phase have been reconciled into DEFERRED_WORK.md with item IDs:

- **N1–N9** (From: Nutrition Data Foundation) — Includes micronutrient display, user dietary preferences, allergen warnings, etc.

- **NG1–NG6** (From: Phase 3A Smart Recipe Browse) — Includes flavor profiles, personalized/learned tags, visual grid browse, server-side filtering, user-configurable nutrition thresholds, AI-powered search

- **I1–I9** (From: SVG Icon Integration) — Icon-related polish items

- **B1–B21** (From: Data Seeding Session) — Bug fixes and UI polish items

- **D1–D3** (From: Data Seeding Session) — Data-related items

See DEFERRED_WORK.md for details on each.

---

## Files Changed (cumulative)

### Nutrition Data Foundation + UI (Feb 2–21)

**New files:**

- `lib/services/nutritionService.ts` — Nutrition queries, batch fetch, aggregation

- `components/RecipeNutritionPanel.tsx` — Collapsible nutrition panel for RecipeDetailScreen

- `components/DietaryBadgeRow.tsx` — Reusable dietary badge component

**Modified files:**

- `PostCard.tsx` — DietaryBadgeRow integration

- `MealPostCard.tsx` — DietaryBadgeRow integration

**DB/Supabase:**

- `recipe_nutrition_computed` materialized view — Per-recipe macros, 8 dietary flags, quality labels

- `recipe_ingredient_nutrition` view — Per-ingredient nutritional breakdown

- `refresh_recipe_nutrition()` function — Materialized view refresh

- `ingredients` table — Added USDA nutrition data, volume-to-weight conversions, dietary flags, provenance columns

- `recipe_ingredients` table — Structured linkage for 465 previously unlinked recipes

### Phase 3A: Smart Recipe Browse (Feb 24–26)

**New files:**

- `lib/services/recipeHistoryService.ts` — getCookingHistory, getFriendsCookingInfo

- `components/icons/recipe/*.tsx` (17 files) — Stats, browse tabs, section headers, filters, sort, search, badges

- `components/icons/vibe/*.tsx` (8 files) — Vibe tag icons

- `components/icons/pantry/*.tsx` (35 files) — All 28 ingredient types, 4 families, 3 storage locations, stock badges, empty state

- `components/icons/index.ts` (updated barrel export)

- `constants/vibeIcons.ts` — Vibe tag → icon component mapping

**Modified files:**

- `RecipeListScreen.tsx` — Complete overhaul (expandable cards, browse modes, SVG icons)

- `FilterDrawer.tsx` — Restructured sections, vibe tag icons

- `constants/pantry.ts` — Added component-based icon mappings alongside emoji fallbacks

- `TypeHeader.tsx` — Uses `getTypeIconComponent()`

- `PantryScreen.tsx` — Storage icons, empty state, expiring header → SVG

- `PantryItemRow.tsx` — Stock badges → SVG

- `CategoryHeader.tsx` — Family icons → SVG

- `GroceryListDetailScreen.tsx` — Cart emoji → GroceryFilled

- `recipeService.ts` — Save logic for Phase 3A fields

### Data Seeding (Feb 26)

**Modified files:**

- `PostCard.tsx` — commentCount fix, subscriber badge removal, title above photo

- `MealPostCard.tsx` — commentCount fix (two locations)

- `UserAvatar.tsx` — Emoji regex fix (`\uFE0F`), fontSize adjustment

**DB/Supabase:**

- `extract-recipe-v10-2` deployed (replaces test-v10-gold-standards)

- `recipes` table — Added `hero_ingredients`, `vibe_tags`, `serving_temp`, `course_type`, `make_ahead_score`, `cooking_concept`

- `recipe_ingredients` table — Added `ingredient_classification`, `flavor_tags`

- `posts.cooking_method` constraint expanded (added roast, grill, sauté, braise, fry, steam)

- Vegetarian materialized view quick fix

- Cuisine types consolidation

---

## Active Reference Doc

- `NUTRITION_UI_PROJECT_PLAN.md` — Remains in project knowledge. Contains the Phase 4–6 specs (Cooking Stats Dashboard, advanced search, recommendations) that are still needed for ongoing work.