# Phase 5: Ingredient Architecture & Critical Fixes

**Started:** March 17, 2026

**Completed:** March 19, 2026

**Status:** ✅ Complete — All sub-phases (5A, 5B, 5C, 5D, 5E) done

**Master Plan:** See FF_LAUNCH_MASTER_PLAN.md for full F&F context

---

## Goals

Establish a solid ingredient data foundation that all downstream features depend on — dietary badge accuracy, pantry organization, recipe-pantry matching, and nutrition data quality. Simultaneously fix the critical bugs that will break the app for real users.

**Why this is Phase 5:** Ingredient categorization flows through dietary badges (Phase 3), pantry display (Phase 8), recipe-pantry matching (Phase 8), and nutrition accuracy. Getting this right now means subsequent phases build on solid ground instead of fighting data quality issues.

**Success criteria — all met:**

- ✅ Inherited dietary property system: 10 category rules drive defaults, ingredient-level overrides for fringe cases

- ✅ Dietary flags accurate — meat dishes correctly non-vegetarian, conservative fallback for unknowns. Counts: 338 vegetarian, 109 vegan, 306 GF (up from 104/47/100 pre-inheritance)

- ✅ Unmatched ingredient rows reduced from 489 (9.2%) to 3 (0.06%) — far exceeding ≤5% target

- ✅ Seasonal ingredient architecture built — 7 regions, 1,169 entries, regions table with lat/lng/USDA zones

- ✅ Casing and data quality issues cleaned up (N8, I8)

- ✅ All critical bugs fixed (nutrition goals migration, auth trigger, extraction save flow)

- ✅ Categorization flows cleanly: category rules → dietary badges → pantry organization → browse filters

---

## Prerequisites

- Phase 4 complete ✅

- Access to Supabase dashboard for migrations ✅

- Apple Developer Account signup ✅ (initiated March 17, processing)

---

## Scope

### Product Feature Roadmap Items Touched

| # | Feature | Action |

|---|---------|--------|

| 21 | Dietary badges on posts | Fix accuracy (B14 COALESCE → inherited properties system) |

| 1 | Critical/seasonal ingredients | New location-aware architecture + 7-region data |

| 8 | Effort/difficulty labels | Infrastructure touched (not backfill) |

### Ingredient Architecture Rework

- ✅ **Inherited dietary properties system:** `ingredient_category_rules` table with 10 rules (4 family-level + 6 type-level). Materialized view uses inheritance chain: ingredient override → type rule → family rule → false. All regex fallbacks removed.

- ✅ **Ingredient matching improvement:** Haiku batch classification resolved 482/485 unmatched rows. 267 matched to existing, 137 new ingredients created, 3 skipped (too vague). Match rate: 90.8% → 99.9%.

- ✅ **Data quality cleanup:** Fixed N8 casing inconsistencies, normalized all family/type values to canonical taxonomy. Remaining:

- **I7:** Salt variant normalization — deferred to `base_ingredient_id` pass

- **base_ingredient_id wiring:** Protein cuts, cheese dupes, salt variants — all in one systematic pass

- **I9:** USDA match validation layer — deferred

- ✅ **Location-aware seasonal ingredients:** `ingredient_seasons` table redesigned with `seasonal_status`, `confidence`, `needs_review`, gardening columns. `regions` table created. 1,169 entries across 7 US regions from published agricultural sources.

### Critical Fixes

- ✅ **Nutrition goals SQL migration (DI-5):** `user_nutrition_goals` table created.

- ✅ **Auth trigger fix (D1):** ON CONFLICT DO UPDATE preserving existing display_name/username.

- ✅ **COALESCE dietary flag fix (B14):** Flipped to `false` defaults. Replaced by inheritance system in 5C.

- ✅ **Verify extraction save flow (B19):** All 8 Phase 3A fields present.

- ✅ **Matching code audit:** ingredientsParser.ts is the active pipeline.

- ✅ **Cooking methods picker (D3):** UI/DB misalignment documented. Deferred to Phase 6/7.

- ✅ **Quick data cleanup:** N6 (already gone), D2 (emoji dropped), D4-31 (getMondayOfWeek exported).

- ✅ **Debug console.logs (DI-4):** Already removed.

### Deferred from Phase 5

- Recipe markup/editing review → **Phase 6 (Cooking Mode)** — Tom: "clunky but fits better with cooking work"

- Chef name backfill + auto-association (B4) → Phase 7 (Social)

- Flavor profile system (B1) → **post-F&F** (Tom confirmed)

- Difficulty score backfill → nice-to-have, not blocking

- Technique tagging (B15) → post-F&F

- Full USDA micronutrients import (N2) → post-F&F

- `base_ingredient_id` wiring (protein cuts, cheese dupes, salt variants) → post-Phase 5 or separate session

- Gardening data (planting/growing months) → post-F&F (columns exist, not populated)

---

## Architecture Decisions

### AD-1: Inherited Dietary Properties via Category Rules Table

**Decision:** Create `ingredient_category_rules` table that defines default dietary flags at family and type levels. Individual ingredients inherit from their category unless explicitly overridden.

**Schema:**

```sql

CREATE TABLE ingredient_category_rules (

id uuid DEFAULT gen_random_uuid() PRIMARY KEY,

family text NOT NULL,

ingredient_type text,  -- NULL = family-level rule

is_vegan boolean,

is_vegetarian boolean,

is_gluten_free boolean,

is_dairy_free boolean,

is_nut_free boolean,

is_shellfish_free boolean,

is_soy_free boolean,

is_egg_free boolean,

notes text,

UNIQUE(family, ingredient_type)

);

```

**Resolution order in materialized view:**

```sql

COALESCE(

i.is_vegetarian,           -- ingredient-level override (NULL = inherit)

type_rule.is_vegetarian,   -- type-level rule

family_rule.is_vegetarian, -- family-level rule

false                      -- conservative fallback

)

```

**Final rules (10 rows — lean set, type rules only where they differ from family):**

| Family | Type | Vegan | Vegetarian | GF | Dairy-Free | Nut-Free | Shellfish-Free | Soy-Free | Egg-Free |

|--------|------|-------|------------|-----|------------|----------|---------------|----------|----------|

| Produce | NULL | T | T | T | T | T | T | T | T |

| Proteins | NULL | F | F | T | T | T | T | T | T |

| Proteins | Seafood | F | F | T | T | T | T | T | T |

| Proteins | Plant-Based Proteins | T | T | T | T | T | T | F | T |

| Dairy | NULL | F | T | T | F | T | T | T | T |

| Dairy | Eggs | F | T | T | T | T | T | T | F |

| Pantry | NULL | T | T | T | T | T | T | T | T |

| Pantry | Grains | T | T | F | T | T | T | T | T |

| Pantry | Nuts & Seeds | T | T | T | T | F | T | T | T |

| Pantry | Stocks & Broths | F | F | T | T | T | T | T | T |

**Key design decisions during 5C implementation:**

- **10 rules, not 25-30:** Types that match their family default simply inherit — no rule needed. Reduces maintenance burden.

- **Seafood shellfish-free=T** (changed from AD-1 draft which had F): Majority of seafood items are fish. Shellfish items (shrimp, crab, lobster, mussels, etc.) override to false at ingredient level. Tom's decision.

- **Dairy egg-free=T** (changed from AD-1 draft which had F): Milk, cream, cheese, butter don't contain eggs. Only Eggs type needs egg-free=F override. Fewer overrides needed.

**Impact:** Dietary counts recovered dramatically: 104→338 vegetarian, 47→109 vegan, 100→306 GF. Meat recipes correctly non-vegetarian. All regex fallbacks in materialized view removed.

### AD-2: Location-Aware Seasonal Ingredients (Redesigned in 5E)

**Decision:** Multi-region seasonal data with `regions` lookup table, `seasonal_status` enum, data quality tracking, and gardening columns for future use.

**Regions table:**

```sql

CREATE TABLE regions (

slug text PRIMARY KEY,           -- 'portland_or' (FK target)

display_name text NOT NULL,      -- 'Portland, OR'

state text,                      -- 'OR'

latitude numeric,                -- 45.5152

longitude numeric,               -- -122.6784

usda_zone text,                  -- '8b'

timezone text,                   -- 'America/Los_Angeles'

notes text,

created_at timestamptz DEFAULT now()

);

```

**Seasons table (redesigned from 5A original):**

```sql

CREATE TABLE ingredient_seasons (

id uuid DEFAULT gen_random_uuid() PRIMARY KEY,

ingredient_id uuid REFERENCES ingredients(id) NOT NULL,

region text NOT NULL DEFAULT 'portland_or'

REFERENCES regions(slug),

seasonal_status text NOT NULL DEFAULT 'local_seasonal'

CHECK (seasonal_status IN ('local_seasonal', 'local_year_round', 'imported', 'not_available')),

peak_start_month smallint CHECK (peak_start_month BETWEEN 1 AND 12),

peak_end_month smallint CHECK (peak_end_month BETWEEN 1 AND 12),

available_start_month smallint CHECK (available_start_month BETWEEN 1 AND 12),

available_end_month smallint CHECK (available_end_month BETWEEN 1 AND 12),

planting_start_month smallint CHECK (...),  -- future gardening

planting_end_month smallint CHECK (...),

growing_start_month smallint CHECK (...),

growing_end_month smallint CHECK (...),

source text NOT NULL DEFAULT 'manual',

confidence text NOT NULL DEFAULT 'high'

CHECK (confidence IN ('high', 'medium', 'low')),

needs_review boolean NOT NULL DEFAULT false,

notes text,

created_at timestamptz DEFAULT now(),

UNIQUE(ingredient_id, region)

);

```

**Key design decisions during 5E:**

- **`seasonal_status`** solves "did we skip or intentionally categorize": every produce item gets a row per region, even imported/tropical items with null months.

- **`regions` table** with lat/lng enables "find nearest region" for user location. USDA zones enable climate-similarity fallback.

- **`confidence` + `needs_review`** track data quality per-entry. High = directly from published source. Medium = adapted from nearby zone data. Low = needs human review.

- **Gardening columns** (planting/growing start/end) — nullable, not populated. Structure exists for future home gardening feature.

- **Smallint months over dates:** Published sources are month-level precision. Specific dates would be fabricated precision. Clean query logic (`WHERE 3 BETWEEN peak_start_month AND peak_end_month`).

**7 regions populated:**

| Region | USDA Zone | Source | Confidence | Seasonal | Year-round | Imported |

|--------|-----------|--------|------------|----------|------------|---------|

| Portland, OR | 8b | NW Vegetarian Cookbook | high | 103 | 43 | 21 |

| Minneapolis, MN | 4b | Minnesota Grown (MDA) | high | 124 | 11 | 32 |

| Los Angeles, CA | 10b | CA Grown (BCMA) | high | 83 | 78 | 6 |

| Boulder/Denver, CO | 5b | CO Dept of Ag + CSU Extension | medium | 128 | 11 | 28 |

| Northeast Metro | 7a | Cornell Extension (adapted) | medium | 130 | 11 | 26 |

| Chicago, IL | 5b | U of I Extension (adapted) | medium | 124 | 11 | 32 |

| Omaha, NE | 5b | UNL Extension (adapted) | medium | 125 | 11 | 31 |

**Total: 1,169 rows (167 per region × 7 regions). Zero gaps — every produce ingredient accounted for in every region.**

### AD-3: Recipe Markup/Editing → Phase 6

**Decision:** Move recipe markup/editing review out of Phase 5 into Phase 6 (Cooking Mode).

### AD-4: Diagnose Before Matching

**Decision:** Run a diagnostic analysis on unmatched rows before attempting to fix them. ✅ Done — see 5B results.

### AD-5: Canonical Taxonomy

**Decision (5B):** Established canonical family/type taxonomy. All ingredients normalized to these values.

**Families:** Produce, Proteins, Dairy, Pantry

**Produce types:** Vegetables, Leafy Greens, Root Vegetables, Alliums, Citrus, Fruits, Gourds, Fresh Herbs, Mushrooms

**Protein types:** Red Meat, Poultry, Seafood, Plant-Based Proteins

**Dairy types:** Fresh Dairy, Cultured Dairy, Cheese, Butter, Eggs

**Pantry types:** Grains, Baking, Oils & Fats, Vinegars, Condiments & Sauces, Spices & Dried Herbs, Nuts & Seeds, Dried Fruit, Canned/Jarred Goods, Legumes, Stocks & Broths, Wines & Spirits

New types added during 5B cleanup: Stocks & Broths, Wines & Spirits (both Pantry).

### AD-6: Eggs Under Dairy

**Decision (5B):** Eggs categorized as Dairy > Eggs (standard grocery grouping, matches pantry icon system). Tom acknowledged "Dairy" is a weird family for eggs but it's the convention.

### AD-7: `base_ingredient_id` Wiring Deferred

**Decision (5B):** Tom wants hierarchical ingredient relationships (chicken leg → chicken → Poultry). The `base_ingredient_id` column supports this. Decided to assign types now but defer all `base_ingredient_id` linking to a single systematic pass after Haiku batch surfaces all variant names. Candidates: protein cuts, salt variants, cheese dupes (feta/feta cheese, parmesan/parmesan cheese).

### AD-8: `match_method` Constraint Extended

**Decision (5D):** Added `haiku_classify` to `recipe_ingredients_match_method_check` constraint. Convention: `{model}_classify` for AI-assisted matching passes.

### AD-9: Regions Table for Multi-Region Scalability

**Decision (5E):** Separate `regions` lookup table with geographic metadata (lat/lng, USDA zone, timezone). `ingredient_seasons.region` is FK to `regions.slug`. Adding a new region = insert one row in `regions` + ~167 rows in `ingredient_seasons`. No schema changes needed for arbitrary number of regions.

---

## Build Phases

| Sub-phase | Scope | Sessions | Status |

|-----------|-------|----------|--------|

| **5A** | Critical fixes: DB migrations, auth trigger, COALESCE flip, code cleanup, save flow audit, matching code audit | 1-2 | ✅ Complete |

| **5B** | Taxonomy cleanup: normalize family/type casing, redistribute misplaced items, assign null types. Added Stocks & Broths and Wines & Spirits types. | 1 | ✅ Complete |

| **5D** | Haiku batch classification: 422 unique unmatched names classified, 137 new ingredients created, 482/485 rows linked. Match rate 90.8% → 99.9%. | 1 | ✅ Complete |

| **5C** | Category rules populated (10 rules), ingredient flags NULL-ified with overrides preserved, materialized view rebuilt with inheritance chain. Dietary counts: 104→338 veg, 47→109 vegan, 100→306 GF. | 1 | ✅ Complete |

| **5E** | Seasonal data: `ingredient_seasons` table redesigned, `regions` table created, 1,169 entries across 7 US regions from published sources. | 1 | ✅ Complete |

**Total: ~6 sessions (5A: 2, 5B+5D: 2, 5C+5E: 2). Within original 6-8 estimate.**

---

## Work Completed (5C)

### 5C Step 1: Category Rules Population

- 10 rules inserted into `ingredient_category_rules`: 4 family-level + 6 type-level

- Key decisions: Seafood shellfish-free=T (majority fish), Dairy egg-free=T (milk/cream/cheese don't contain eggs)

### 5C Step 2: Ingredient Flag NULL-ification

- Bulk UPDATE set ingredient flags to NULL where current value matches the resolved category rule

- Known overrides applied via targeted UPDATEs: GF grains (rice, quinoa, oats, etc.), shellfish items, soy sauces, non-vegan pantry items (honey, fish sauce), vegetable stock, seitan, seeds as nut-free, flour/breadcrumbs as not GF

- 3 post-run fixes: tamarind paste (false soy match from `%tamari%` pattern), chickpea flour (false GF match from `%flour%` pattern), eggs (bad pre-existing `is_vegetarian=false` value)

### 5C Step 3: Materialized View Rebuild

- `recipe_nutrition_computed` dropped and recreated with inheritance chain

- Two new LEFT JOINs to `ingredient_category_rules` (type-level + family-level)

- All 8 dietary flags use `COALESCE(i.X, type_rule.X, family_rule.X, false)`

- All regex fallback patterns removed (no longer needed at 99.9% match rate)

- Nutrition math and quality metrics unchanged

**Verified results:**

- 475 recipes total (unchanged)

- Dietary counts: 338 vegetarian, 109 vegan, 306 GF, 211 dairy-free, 372 nut-free, 456 shellfish-free, 444 soy-free, 363 egg-free

- Meat spot-check: all chicken/beef/pork recipes correctly non-vegetarian/non-vegan

- Veggie spot-check: salads, pastas, vegetable dishes correctly flagged

---

## Work Completed (5E)

### 5E: Seasonal Data Architecture + Multi-Region Population

**Schema redesign:**

- Original `ingredient_seasons` table (created in 5A, empty) dropped and recreated with expanded schema

- Added: `seasonal_status` (local_seasonal / local_year_round / imported / not_available), `confidence` (high/medium/low), `needs_review` (boolean), gardening columns (planting/growing start/end, all nullable for future)

- Created `regions` table with lat/lng, USDA zone, timezone

- FK wired: `ingredient_seasons.region` → `regions.slug`

- Index on `region` column for common query path

**Data sourcing:**

- Portland OR: NW Vegetarian Cookbook (2010, Timber Press) via Food Connections blog + Double Up Oregon seasonal chart (2022)

- Minneapolis MN: Minnesota Grown (MDA) "A Seasonal Look at Fresh Produce" PDF

- Los Angeles CA: CA Grown (BCMA) "Eat the Season" chart

- Boulder/Denver CO: CO Dept of Agriculture produce calendar + CSU Extension

- Northeast Metro: Cornell Cooperative Extension patterns (adapted for zone 7a)

- Chicago IL: U of I Extension (adapted from zone 5b data)

- Omaha NE: UNL Extension (adapted from zone 5b data)

**Results:**

- 167 produce ingredients × 7 regions = 1,169 rows

- Zero gaps: every produce ingredient accounted for in every region

- Imported items explicitly tracked (not skipped) with null months and `seasonal_status = 'imported'`

---

## Work Completed (5B + 5D)

### 5B: Taxonomy Cleanup (run in Supabase SQL Editor)

**Part A — Bulk updates (96+ rows):**

- Family casing: `pantry` → `Pantry`, `produce` → `Produce`

- Type consolidation: `baking`→`Baking`, `condiment`→`Condiments & Sauces`, `grain`→`Grains`, `spice`→`Spices & Dried Herbs`, `dried_fruit`→`Dried Fruit`, `fruit`→`Fruits`, `vegetable`→`Vegetables`

- Merges: `Peppers`→`Vegetables`, `Canned & Jarred`→`Canned/Jarred Goods`

- Structural moves: `Produce > dried_fruit`→`Pantry > Dried Fruit`, `Produce > Legumes`→`Pantry > Legumes`

**Part C — Per-item fixes (55 items):**

- `Other` family eliminated: stocks→Pantry/Stocks & Broths, peanut→Pantry/Nuts & Seeds, water→Pantry/null

- Dairy anomalies fixed: half and half→Fresh Dairy, ghee→Butter

- Generic `protein` type resolved: anchovies→Seafood, brisket/short ribs/ribeye/sirloin→Red Meat, eggs→Dairy/Eggs

- Pantry vegetable→Canned/Jarred Goods (crushed/diced/sun-dried tomatoes)

- Cooking wines→Wines & Spirits, nut butters→Nuts & Seeds

- All null types assigned across all families

**Post-cleanup distribution:** 4 families, 0 `Other`, 0 generic types, 1 null type (water, intentional).

### 5D: Haiku Batch Classification

**Process:**

1. Python script (`scripts/classify_unmatched_ingredients.py`) sent 422 unique unmatched names to Haiku 4.5 in batches of 20

2. Haiku classified each as match_existing (with UUID) or create_new (with family/type/prep)

3. Programmatic audit caught 8 errors (~2% error rate): broken UUIDs, wrong matches (vinegar→olive oil, blood orange→lemon, pecorino→feta), empty IDs

4. 12 duplicate new_name groups deduplicated (chervil x4, pancetta x2, etc.)

5. Taxonomy corrections applied (dried chiles→Spices, coconut cream→Canned/Jarred, fenugreek→Spices)

6. SQL generator produced INSERT + UPDATE files with all corrections applied

**Results:**

- 267 matched to existing ingredients

- 137 new ingredients created (21 Produce, 11 Proteins, 9 Dairy, 96 Pantry)

- 3 skipped (too vague)

- Ingredients: 497 → 634

- Unmatched: 485 → 3 (99.4% resolved)

- Match rate: ~90.8% → ~99.9%

- `match_method_check` constraint updated to include `haiku_classify`

**Audit findings (for future reference):**

- Haiku error rate ~2% on ingredient matching — good enough for batch work, but every match_existing needs programmatic validation (UUID exists, name matches)

- Common Haiku mistakes: wrong citrus family (blood orange→lemon), Italian/English name confusion (pecorino→feta when pecorino not in DB), putting new_name in matched_name field

- Dedup candidates discovered: feta/feta cheese, parmesan/parmesan cheese, fig/figs — handle in `base_ingredient_id` pass

---

## Claude Code Prompts Issued

### Prompt 5A-1: Database Migrations & Cleanup

**Status:** ✅ Complete

**Scope:** Nutrition goals table, duplicate recipe shells (already gone), emoji column, seasonal ingredients table, category rules table

**Results:** All tables created. N6 already resolved. Emoji column dropped. Seasonal table updated to use date columns per Tom's preference.

### Prompt 5A-2: Auth Trigger Fix + COALESCE Fix

**Status:** ✅ Complete (run manually in Supabase SQL Editor)

**Scope:** Auth trigger conditional logic, materialized view COALESCE flip

**Results:** `handle_new_user()` updated with ON CONFLICT DO UPDATE preserving existing display_name/username. Materialized view rebuilt with all `ELSE true` → `ELSE false` and `COALESCE(..., true)` → `COALESCE(..., false)`. Verified: chicken recipes show is_vegetarian=false, 475 total rows. Current dietary counts: 104 vegetarian, 47 vegan, 100 GF (some false negatives expected until 5C inheritance).

### Prompt 5A-3: Code Cleanup + Audits

**Status:** ✅ Complete

**Scope:** Console.log removal, getMondayOfWeek export, cooking methods verify, save flow audit, matching code audit

**Results:** Logs already clean (removed in fc1e331). getMondayOfWeek exported. Cooking methods: significant UI/DB misalignment discovered (D3 expanded). B19: all 8 Phase 3A fields present in save path. Matching code audit: ingredientsParser.ts (755 lines) is the active pipeline, subproject services not needed.

### 5B + 5D: Taxonomy Cleanup + Haiku Matching

**Status:** ✅ Complete (run manually in Supabase SQL Editor)

**Scope:** Normalize family/type values, redistribute misplaced items, Haiku batch classify 422 unmatched names, create 137 new ingredients, link 482 recipe_ingredient rows

**Results:** See "Work Completed (5B + 5D)" section above.

### 5C: Category Rules + Materialized View

**Status:** ✅ Complete (run manually in Supabase SQL Editor)

**Scope:** Populate `ingredient_category_rules` (10 rules), NULL-ify ingredient flags where they match rules, rebuild materialized view with inheritance chain

**Results:** See "Work Completed (5C)" section above.

### 5E: Seasonal Data

**Status:** ✅ Complete (run manually in Supabase SQL Editor)

**Scope:** Redesign `ingredient_seasons` table, create `regions` table, populate 7 US regions with sourced data

**Results:** See "Work Completed (5E)" section above.

---

## Completed Prompt Texts (5A)

5A prompt texts archived — see `docs/PROMPT_5A1_DB_MIGRATIONS.md`, `PHASE_5A2_AUTH_COALESCE.sql`, and `docs/PROMPT_5A3_CODE_CLEANUP.md` in repo for originals.

---

## Deferred Items

*Populated during and after phase execution.*

| # | Item | Deferred To | Notes |

|---|------|-------------|-------|

| — | Recipe markup/editing review | Phase 6 (Cooking Mode) | Tom: "clunky but not broken, fits with cooking work" |

| B1 | Flavor profile system | Post-F&F | Tom confirmed comfortable deferring |

| B4 | Chef name backfill | Phase 7 (Social) | Better with attribution work |

| B15 | Technique tagging | Post-F&F | |

| N2 | USDA micronutrients import | Post-F&F | |

| — | Difficulty score backfill | Post-F&F | Nice-to-have, not blocking |

| I7 | Salt variant normalization | `base_ingredient_id` pass | Part of systematic variant linking |

| — | `base_ingredient_id` wiring | Post-Phase 5 or separate session | Protein cuts, cheese dupes, salt variants, herb variants |

| — | Dedup feta/feta cheese, parmesan/parmesan cheese, fig/figs | `base_ingredient_id` pass | Discovered during 5D audit |

| I9 | USDA match validation layer | Post-F&F | Nice-to-have for future extraction runs |

| N4 | Garnish tagging | Post-F&F | Opportunistic, not blocking |

| N7 | Form column cleanup | Post-F&F | Opportunistic, not blocking |

| — | Gardening data (planting/growing months) | Post-F&F | Columns exist in `ingredient_seasons`, not populated |

| — | Additional seasonal regions | As needed | Schema supports any number of regions; just add rows |

---

## Decisions Log

| Decision | Rationale | Date | Origin |

|----------|-----------|------|--------|

| Phase 5 = ingredient architecture (not cooking mode) | Foundational — dietary badges, pantry matching, nutrition all depend on ingredient data quality | Mar 17 | Tom + Claude planning |

| Inherited dietary properties via category rules table (AD-1) | Scales better than per-ingredient flagging; makes dietary logic auditable; eliminates COALESCE bug systematically | Mar 17 | Tom proposed hierarchy concept, Claude designed schema |

| Location-aware seasonal ingredients table (AD-2) | Seasonality depends on location; schema must support future regions, user reports, market data | Mar 17 | Tom: needs to be location-specific, start Portland OR |

| Recipe markup/editing → Phase 6 (AD-3) | Clunky but not broken; natural fit with cooking mode work | Mar 17 | Tom decision |

| Diagnose unmatched rows before fixing (AD-4) | Need to understand failure distribution to pick right strategy | Mar 17 | Tom + Claude planning |

| Flavor profile system deferred to post-F&F | Not foundational; Tom confirmed comfortable deferring | Mar 17 | Tom decision |

| Chef name backfill deferred to Phase 7 (Social) | Better to address attribution when building social features | Mar 17 | Tom + Claude planning |

| Apple Developer Account initiated | On critical path for distribution; 24-48h processing time | Mar 17 | FF_LAUNCH_MASTER_PLAN recommendation |

| COALESCE flip to false as immediate safety fix | Conservative default (unmatched = not vegetarian) prevents false positives; replaced by inheritance system in 5C | Mar 17 | Claude recommendation, Tom agreed |

| Fold N3, I7, I9 into 5D; N4, N7 opportunistic in 5B | Natural extensions of matching/cleanup work already planned; no session increase | Mar 17 | Claude recommended after backlog review, Tom agreed |

| Canonical taxonomy with Stocks & Broths + Wines & Spirits (AD-5) | Needed for stocks (3 items) and cooking wines (5 items) that had no proper type | Mar 19 | Tom + Claude, during 5B cleanup |

| Eggs under Dairy family (AD-6) | Standard grocery grouping, matches pantry icon system | Mar 19 | Tom decision |

| Olives → Pantry > Canned/Jarred Goods | Most people buy them jarred/canned | Mar 19 | Tom decision |

| Passata as separate ingredient (not tomato paste) | Different product — thinner, uncooked. Pantry > Canned/Jarred Goods | Mar 19 | Tom decision |

| Create generic "vinegar" entry | Needed for recipes that say "vinegar" without specifying type | Mar 19 | Tom + Claude |

| `base_ingredient_id` wiring deferred to single pass (AD-7) | Haiku batch surfaced many variants; better to do all linking at once | Mar 19 | Claude recommendation, Tom agreed |

| Dried chiles → Pantry > Spices & Dried Herbs | Dried chiles are used as spices, not produce | Mar 19 | Tom decision |

| Skip vague ingredients (raw nuts, soft herbs, red leaves) | Recipe-speak for "use what you have," not real ingredients | Mar 19 | Tom + Claude |

| `haiku_classify` match method (AD-8) | Model-specific naming convention for AI matching passes | Mar 19 | Tom + Claude |

| Aquafaba as separate ingredient | Not in DB, distinct from chickpeas. Pantry > Baking | Mar 19 | Tom + Claude |

| Pecorino as new ingredient | Not in DB despite being referenced. Dairy > Cheese | Mar 19 | Discovered during audit |

| 10 category rules (lean set) over 25-30 (redundant) | Types matching family default just inherit; no rule needed. Less maintenance. | Mar 19 | Claude recommendation, Tom agreed |

| Seafood shellfish-free=T (majority are fish) | Fish items are majority of Seafood type; shellfish override at ingredient level | Mar 19 | Tom decision (flipped from AD-1 draft) |

| Dairy egg-free=T (milk/cheese don't contain eggs) | Fewer overrides needed; only Eggs type needs egg-free=F | Mar 19 | Claude recommendation, Tom agreed |

| `seasonal_status` enum for explicit categorization | Differentiates "not yet categorized" (no row) from "imported" (row with null months) | Mar 19 | Tom requested; Claude designed |

| `regions` table with lat/lng + USDA zones (AD-9) | Enables "find nearest region" for user location; USDA zones for climate-similarity fallback | Mar 19 | Tom asked about scalability; Claude proposed |

| Smallint months over dates for seasonality | Published sources are month-level; dates would be fabricated precision. Clean query logic. | Mar 19 | Claude pushed back on dates; Tom agreed after discussion |

| Multi-region population from extension services | State dept of agriculture and university extension data is most reliable regional source | Mar 19 | Tom wanted accurate sourced data; Claude researched and compiled |

---

## Changelog

| Date | Change |

|------|--------|

| 2026-03-17 | Created scaffold during F&F planning session. |

| 2026-03-17 | **Planning session complete.** Finalized architecture decisions: inherited dietary properties (AD-1), location-aware seasonal ingredients (AD-2), recipe markup → Phase 6 (AD-3), diagnose before matching (AD-4). Defined 5 sub-phases (5A-5E, 6-8 sessions). Generated 3 Claude Code prompts for 5A. Removed recipe markup from scope. Added flavor profile to post-F&F deferrals. Apple Developer Account initiated. |

| 2026-03-17 | **5A complete.** All 3 prompts executed. DB: nutrition goals table, ingredient_seasons table (date-based per Tom), ingredient_category_rules table created. Auth trigger fixed. COALESCE defaults flipped to false (104 veg / 47 vegan / 100 GF). Code: logs already clean, getMondayOfWeek exported, B19 verified (all fields present), cooking method misalignment found (D3 expanded), matching code audited (ingredientsParser.ts is active pipeline). Folded N3/I7/I9 into 5D scope, N4/N7 opportunistic in 5B. |

| 2026-03-19 | **5B complete.** Taxonomy cleanup: all family/type values normalized to canonical taxonomy. `Other` family eliminated. New types: Stocks & Broths, Wines & Spirits. All null types assigned. 55 per-item fixes applied. Decisions: eggs under Dairy, olives in Pantry, dried chiles in Spices. |

| 2026-03-19 | **5D (matching) complete.** Haiku batch classified 422 unique names. 137 new ingredients created, 482/485 rows linked. Match rate 90.8% → 99.9%. Audit caught 8 Haiku errors (~2%), all corrected. `haiku_classify` added to match_method constraint. Ingredients: 497 → 634. Deferred: `base_ingredient_id` wiring, I7 salt variants, I9 validation layer, N4 garnish tags, N7 form cleanup. |

| 2026-03-19 | **5C complete.** 10 category rules populated. Ingredient flags NULL-ified with overrides preserved (3 post-run fixes: tamarind paste, chickpea flour, eggs). Materialized view rebuilt with inheritance chain — all regex fallbacks removed. Dietary counts: 104→338 vegetarian, 47→109 vegan, 100→306 GF. All meat recipes verified non-vegetarian. |

| 2026-03-19 | **5E complete.** `ingredient_seasons` table redesigned with `seasonal_status`, `confidence`, `needs_review`, gardening columns. `regions` table created (7 US regions with lat/lng, USDA zones). 1,169 seasonal entries from published sources (NW Veg Cookbook, MN Grown, CA Grown, CO Dept of Ag, extension services). AD-9 added. |

| 2026-03-19 | **Phase 5 complete.** All sub-phases done. 634 ingredients, 99.9% match rate, 10 category rules, inheritance-based materialized view, 7-region seasonal data. Ready for Phase 6 (Cooking Mode). |